Based on the uploaded TOR for a Data Analyst consultant who is 50 years old how much time would I need to complete this consultancy and what should I charge for this job from the UN

You're giving feedback on a new version of ChatGPT.

Which response do you prefer? Responses may take a moment to load.

ChatGPT

Response 1

Thought for 1m 2s

### 1) How long you’d need (realistically) based on this TOR

Your TOR is written very broadly (it covers data source assessment → Power BI dashboards → KPI framework → automation → predictive/AI prototypes → reporting and M&E support).

ToR Consultant, KPI, analytics …

ToR Consultant, KPI, analytics …

Because there’s no fixed list of deliverables or number of dashboards/models in the TOR, the duration depends on how far they expect you to go beyond an initial “MVP.”

Here are practical timelines most consultants use for work of this scope:

Option A — KPI + Dashboard MVP (fast, useful baseline): 10–12 weeks (≈ 50–60 workdays)

- Week 1–2: onboarding, data inventory, access, data quality assessment

ToR Consultant, KPI, analytics …

- Week 3–4: KPI definitions + measurement methodology

ToR Consultant, KPI, analytics …

- Week 5–8: Power BI semantic model + 1–2 flagship dashboards + refresh setup

ToR Consultant, KPI, analytics …

- Week 9–12: reporting templates + QA + documentation + handover

ToR Consultant, KPI, analytics …

Option B — Full TOR (dashboards + automation + predictive prototype): 4–6 months (≈ 80–120 workdays)
Adds:

- automation of data collection/reporting

ToR Consultant, KPI, analytics …

- monitoring/validation processes for data products and model performance

ToR Consultant, KPI, analytics …

- at least one predictive/AI prototype suitable for “initial simulations”

ToR Consultant, KPI, analytics …

Option C — Full TOR + ongoing performance/M&E support: 6–9 months (or a shorter build + monthly retainer)
This aligns with “support evaluation,” “impact assessments,” and iterative improvement expectations.

ToR Consultant, KPI, analytics …

About being 50 years old: age doesn’t change the expected duration or the UN rate bands. What matters is the scope, complexity, and your expertise level.

### 2) What you should charge (UN-typical ranges + what to propose)

#### A) Use UN fee ranges as your anchor

For UN Secretariat-style “international consultant/individual contractor”, UN HR policy guidance uses level-based daily min/max ranges (A–E). A secondary publicly available copy of the OHR/PG/2025/2 fee range table shows (USD/day):

- C: 430–650

- D: 660–890

- E: 1000–1100 
(And the UN policy portal references these fee ranges as the official framework, even though the PDF itself is sometimes access-restricted.)

Given this TOR expects you to lead dashboards, KPI methodology, automation, and predictive prototypes

ToR Consultant, KPI, analytics …

ToR Consultant, KPI, analytics …

, you’re typically positioned at:

- Level C (upper end) if it’s mainly BI/KPIs/reporting, limited modeling; or

- Level D if you’re truly delivering automation + predictive/prototype work + governance/validation.

#### B) A clean rate recommendation you can actually pitch

- If the assignment is mostly Power BI + KPI system + reporting: propose $600–$650/day (top of Level C).

- If they want dashboards + automation + a predictive prototype: propose $750–$850/day (mid–upper Level D).

(If this is through UNDP/UN agencies using their IC fee scales, those also show “Senior Specialist” ranges can go up substantially; UNDP’s updated policy references revised daily fee scales by specialist level.)

### 3) What that totals out to (so you can sanity-check)

Using the most common durations for this TOR:

- 10–12 weeks (60 days)

  - $650/day → $39,000

  - $750/day → $45,000

  - $850/day → $51,000

- 4–6 months (90–120 days)

  - $750/day → $67,500–$90,000

  - $850/day → $76,500–$102,000

### 4) How to structure it so the UN accepts it

UN consultancies often like deliverable-based payments. You can propose something like:

- Inception + data/KPI design package (20%)

- Dashboard(s) v1 + data model (30%)

- Automation + KPI reporting pack + validation approach (30%)

- Final package: documentation, training, handover + final report (20%)

ToR Consultant, KPI, analytics …

If you tell me (a) whether this is remote or in-person, and (b) roughly how many dashboards they expect (1–2 vs 5–10), I can pin you to one of the options above and give you a single recommended duration + a single proposed all-in fee that fits the UN bands.

I prefer this response

ChatGPT

Response 2

Thought for 56s

Here’s a realistic way to think about (1) how long this consultancy would take and (2) what to charge, based strictly on what’s in the TOR (and how UN Secretariat consultant fees are commonly banded).

## 1) How much time you’d need

Your TOR is not a “single report” assignment—it’s an end-to-end data performance function: data sourcing/quality, KPI framework, Power BI dashboards, automation, and even predictive/AI/ML prototypes (plus donor-style narrative reporting).

ToR Consultant, KPI, analytics …

ToR Consultant, KPI, analytics …

A practical delivery plan (assuming you’re the primary implementer):

- Phase 1 — Discovery + KPI design + data audit (2–3 weeks)
Confirm KPI definitions, data owners, refresh frequency, governance, access, and success criteria.

ToR Consultant, KPI, analytics …

- Phase 2 — Data pipeline + cleaning + model-ready dataset (4–6 weeks)
Build repeatable ETL/ELT, validation checks, documentation, and a “single source of truth.”

ToR Consultant, KPI, analytics …

- Phase 3 — Power BI dashboards + automated reporting (4–6 weeks)
Interactive dashboards, automated templates, scheduled refresh, stakeholder iterations.

ToR Consultant, KPI, analytics …

ToR Consultant, KPI, analytics …

- Phase 4 — Predictive/AI prototype + evaluation loop (4–8 weeks)
A scoped “prototype” model/simulation, plus monitoring and periodic validation.

ToR Consultant, KPI, analytics …

ToR Consultant, KPI, analytics …

- Phase 5 — Reporting pack + handover (1–2 weeks)
Narrative reporting, evaluation summary, playbooks, training.

ToR Consultant, KPI, analytics …

### Total time (most common)

- Full-time: 12–20 weeks (3–5 months) for a solid MVP + at least one predictive prototype.

- If they expect multiple program areas, multiple dashboards, or multiple data products: ~6 months is very normal.

Also note: in the UN Secretariat, consultants can be engaged up to 24 months within a 36-month period (then a break). 
So your TOR can legally fit anything from ~3 months to ~24 months; what’s missing is a deliverables list with dates.

About being 50 years old: age itself doesn’t drive duration or fee—scope + deliverables + complexity + stakeholder speed do.

## 2) What you should charge (UN-focused, defensible)

### Use UN Secretariat “consultant level” fee bands as your anchor

A Joint Inspection Unit report reproduces the UN Secretariat’s consultant/individual contractor daily fee ranges (from ST/AI/2013/4):

- Level B: $240–$380/day (moderate complexity)

- Level C: $390–$560/day (extensive experience; develops new approaches; broad scope)

- Level D: $620–$750/day (highly specialized; highest expertise; high complexity/impact)

### Which level fits your TOR?

Your TOR explicitly says “Lead on…”, build dashboards + automation, develop KPI methodologies, and design predictive products.

ToR Consultant, KPI, analytics …

That typically maps to:

- Level C as the default for a senior data analyst/BI lead, and

- Level D if they expect you to act as the org-wide architect/owner of highly specialized analytics products with high organizational impact.

### A clean recommendation (what to propose)

- If you meet the TOR minimum (7+ years) and will lead delivery: ask $520–$560/day (top of Level C).

- If you bring deep specialization (advanced Power BI architecture + data engineering + predictive modeling) and will be the primary owner: ask $650–$725/day (Level D mid-to-high).

### What that means in total budget (examples)

Assuming full-time:

- 4 months (~17 weeks ≈ 85 working days)

  - $550/day → ~$46,750

  - $675/day → ~$57,375

- 6 months (~26 weeks ≈ 130 working days)

  - $550/day → ~$71,500

  - $675/day → ~$87,750

(UN consultancies are often paid as a monthly fee or daily fee; the same table also lists monthly ranges for each level if they prefer monthly contracting.)

## Best-practice way to quote it to UN (so you don’t underprice)

- Quote a daily rate within Level C or D bands (above).

- Tie payment to deliverables (e.g., KPI framework approved; Dashboard v1; Automated reporting; Predictive prototype; Final handover pack).

- Put assumptions in writing: number of data sources, number of dashboards/pages, refresh frequency, and how many revision cycles.

If you want, paste (or upload) any email/notice that states contract duration (months) and duty station/remote and I’ll translate the TOR into a deliverables schedule + a firm lump-sum quote that still stays within UN banding.